CARBON HEIST MITIGATION PLATFORM NYC LOCAL LAW 97 DECARBONIZATION INTELLIGENCE SYSTEM Data Analysis & Engineering Track Project Documentation Suite Project Track: Data Analysis & Engineering Domain: Urban Sustainability, ML & Financial Risk Modeling Repository: github.com/ahmedadelamin/carbon-heist-mitigation Version: v1.0 ¦ July 2026

Table of Contents

1.  Project Planning & Management

## 1.1.5 Strategic Decarbonization Financial Model (CAPEX, Annual OPEX & Net Cash Flow)

The following financial model details the portfolio-wide deployment of the 5 Strategic Decarbonization Playbooks across all 11,639 Local Law 97 audited properties, demonstrating initial CAPEX, itemized recurring Annual OPEX ($15.70M/yr total), Gross Annual Savings ($656.63M/yr), Net Annual Benefit ($640.93M/yr), and Payback horizons:

| Playbook ID & Strategy | Initial CAPEX | Annual OPEX | Gross Savings / yr | Net Benefit / yr | Payback | Operational & Maintenance Scope |
| --- | --- | --- | --- | --- | --- | --- |
| Playbook 01: Surgical Strike | $500,000 | $45,000 / yr | $20.59M | $20.55M | 0.02 Yrs (~8 Days) | Level 2 audits, BMS scheduling & quarterly sensor calibrations. |
| Playbook 02: Retro-commissioning | $802.17M | $3.25M / yr | $243.62M | $240.37M | 3.29 Yrs | RCx ($1.50/ft²), continuous FDD software & semi-annual VAV tuning. |
| Playbook 03: 1960s Smart Scale | $785.24M | $2.80M / yr | $88.03M | $85.23M | 8.92 Yrs | Networked LED, VFD motors ($2.50/ft²) & preventative maintenance. |
| Playbook 04: 1930s WET Systems | $1.50B (Net) | $4.50M / yr | $122.39M | $117.89M | 12.25 Yrs | Wastewater heat recovery + 50% PPP grant ($749M), anti-fouling flushing. |
| Playbook 05: Electrification Push | $1.89B | $5.10M / yr | $181.99M | $176.89M | 10.38 Yrs | Electric Heat Pumps ($20/ft²), OEM service contracts & thermal scanning. |
| TOTAL PORTFOLIO STRATEGY | $4.98B | $15.70M / yr | $656.63M | $640.93M | 7.58 Yrs Blended | OPEX is only 0.32% of CAPEX, yielding 97.6% net recurring cash flow. |

1.1  Project Proposal & Executive Overview

1.2  Project Plan & Timeline

1.3  Task Assignment & Roles

1.4  Risk Assessment & Mitigation Plan

1.5  Key Performance Indicators (KPIs)

2.  Requirements Gathering & Stakeholder Analysis

2.1  Stakeholder Analysis

2.2  User Stories & Use Cases

2.3  Functional Requirements

2.4  Non-Functional Requirements

3.  System Analysis & Design

3.1  Problem Statement & Architecture

3.2  Database Design & ER Diagram

3.3  Data Flow & System Behavior

4.  Implementation & Version Control

4.1  Coding Standards

4.2  Modular Code & Reusability

4.3  Security & Error Handling

4.4  Version Control Strategy

5.  Testing & Quality Assurance

5.1  Test Plan & Scenarios

5.2  Automated Testing

5.3  Bug Reports & Resolutions

6.  User Manual & Deployment Guide

6.1  System Requirements

6.2  Installation Steps

6.3  Execution Guide

6.4  End User Manual

6.5  Database Initialization

# 1.  Project Planning & Management

Project proposal, timeline, team structure, risk management, and success metrics.

| 11,639 Buildings Analyzed | 81.65% Model Accuracy | $268/MT Penalty Rate | < 0.3s Response Time |
| --- | --- | --- | --- |

## 1.1  Project Proposal & Executive Overview

About Local Law 97 (LL97) NYC's LL97 imposes strict carbon limits on buildings over 25,000 sq.ft. starting 2024. Property owners exceeding thresholds face $268/MT CO2e annually. These fines can reach millions.

The Carbon Heist Mitigation Platform is an end-to-end data engineering, machine learning, and financial decision-support system. It transforms raw municipal energy records into actionable engineering retrofits, CAPEX modeling, and accurate emissions forecasting.

| Field | Details |
| --- | --- |
| Project Name | Carbon Heist Mitigation & NYC LL97 Decarbonization Intelligence Platform |
| Domain | Urban Sustainability, Data Science, Machine Learning & Financial Risk Modeling |
| Target Dataset | NYC Local Law 84 (LL84 Benchmarking) & Local Law 97 (LL97 Carbon Limits) |
| Core Formula | Penalty = Total Emissions x 268 |

### Objectives

- 1. Automated Data Pipeline: Build ETL pipeline ingesting 11,000+ properties with automated address standardization and anomaly detection.

- 2. Predictive Carbon AI: Train Random Forest ML model (R² = 81.6%) to forecast GHG emissions and carbon liability ($/sq.ft.).

- 3. Database Standardization: Design normalized schemas for MySQL/PostgreSQL and Microsoft SQL Server (T-SQL).

- 4. Executive Dashboard: Real-time UI via Streamlit and Plotly to simulate decarbonization playbooks.

### Project Scope

In-Scope:

- Automated cleaning and anomaly detection on NYC Open Data.

- ML regression modeling for emission forecasting.

- Interactive dashboard for property owners and sustainability officers.

- Multi-engine SQL relational database schemas.

Out-of-Scope:

- Real-time IoT hardware sensor integration.

- Automated legal filing with NYC DOB.

## 1.2  Project Plan & Timeline

| Phase | Key Deliverable | Start | End | Duration |
| --- | --- | --- | --- | --- |
| Phase 1: Architecture | Requirements & Scope | May 12 | May 18 | 7 Days |
|  | Database Schema & ERD | May 19 | May 25 | 7 Days |
| Phase 2: Data Pipeline | ETL Script & Cleaning | May 26 | Jun 05 | 10 Days |
|  | Audit Validation & Report | Jun 06 | Jun 10 | 5 Days |
| Phase 3: AI Modeling | Feature Engineering | Jun 11 | Jun 17 | 7 Days |
|  | Random Forest Training | Jun 18 | Jun 24 | 7 Days |
| Phase 4: Dashboard | Streamlit UI Development | Jun 25 | Jul 01 | 7 Days |
|  | Plotly Charts & Simulation | Jul 02 | Jul 06 | 5 Days |
| Phase 5: Deployment | QA & Documentation | Jul 07 | Jul 11 | 5 Days |

## 1.3  Task Assignment & Roles

| Team Role | Key Responsibilities | Primary Deliverables |
| --- | --- | --- |
| Lead Data Engineer | Design ETL pipeline; handle missing values, address standardizations, and audit reports. | Cleaned datasets, ETL scripts, Data Cleaning Report (PDF). |
| Database Architect | Develop relational database architecture, normalizations, DDL scripts, and ERD. | SQL DDL schemas (MySQL & MSSQL), ERD diagram. |
| ML Engineer | Build predictive models, train-test validation, feature evaluation, export pipelines. | Trained Random Forest (R²=81.6%), encoders (.joblib). |
| UI/UX Engineer | Develop Streamlit dashboard, KPI cards, Plotly charts, dark-mode design. | Interactive Web App, simulation dashboards. |
| ESG Specialist | Structure engineering playbooks, calculate LL97 thresholds, CAPEX models. | 13-sheet domain reference workbook. |

## 1.4  Risk Assessment & Mitigation Plan

| ID | Risk Description | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| R-01 | Dirty municipal data with typos and outliers. | High | High | Multi-step cleaning with regex normalization and outlier filtering (EUI < 2000). |
| R-02 | Model overfitting on noisy anomalies. | Medium | High | Controlled tree depth (max_depth=20) and 80/20 train/test split. |
| R-03 | SQL dialect incompatibility. | Medium | Medium | Separate DDL files for MySQL and Microsoft SQL Server. |
| R-04 | Large file upload restrictions (~70MB). | High | Medium | Configured Git buffer (524MB) and lightweight serialization. |

## 1.5  Key Performance Indicators (KPIs)

| KPI Category | Target | Achieved Result | Status |
| --- | --- | --- | --- |
| ETL Data Retention | Retain 100% LL97 buildings (GFA≥ 50,000) with 0% nulls. | 11,639 validated records with complete integrity. | PASS |
| ML Accuracy | R² ≥ 0.75 and MAE ≤ 250 MT CO2e. | R² = 81.65% and MAE = 212.99 MT CO2e. | PASS |
| Dashboard Response | UI recalculation under 1.5 seconds. | Sub-second (~0.3s) via Streamlit caching. | PASS |
| Regulatory Precision | Exact: Penalty = Total Emissions x 268. | Verified across 13 engineering scenarios. | PASS |

# 2.  Requirements Gathering & Stakeholder Analysis

Stakeholders, user stories, use cases, and functional/non-functional requirements.

## 2.1  Stakeholder Analysis

| Stakeholder | Role & Interests | Pain Points | System Value |
| --- | --- | --- | --- |
| Asset Managers | Financial profitability and legal compliance. | Unbudgeted LL97 fines eroding NOI. | Real-time carbon liability ($/sq.ft.) and scenario modeling. |
| ESG Officers | Decarbonization strategies and Energy Star tracking. | Fragmented utility data; no predictive tools. | Automated pipeline and peer benchmarks. |
| MEP Engineers | HVAC, lighting, BMS, and retrofits. | Cannot identify highest ROI retrofit. | Engineering Playbooks with ROI estimates. |
| Regulators | Compliance monitoring LL84/LL97. | Inconsistent reports and missing data. | Transparent audit reports and DB schemas. |

## 2.2  User Stories & Use Cases

- US-01: As an Asset Manager, I want to input building specs to instantly view projected LL97 penalty.

- US-02: As an ESG Officer, I want to compare emissions intensity against peers to identify low-performers.

- US-03: As a MEP Engineer, I want to simulate heating upgrades to justify CAPEX budget.

- US-04: As a Data Analyst, I want automated cleaning for verified analysis.

| ID | Name | Actor | Description |
| --- | --- | --- | --- |
| UC-01 | Ingest & Clean LL84 Data | Data Engineer | Automated 8-step cleaning and validation. |
| UC-02 | Predict Carbon Footprint | ML Engine | Predict GHG Emissions via Random Forest. |
| UC-03 | Simulate CAPEX | Asset Manager | Adjust sliders to recalculate penalty exposure. |
| UC-04 | Export ESG Report | ESG Officer | Generate KPI cards for C-suite executives. |

## 2.3  Functional Requirements

- FR-01: Ingest raw Excel (.xlsx) files per NYC LL84 standards.

- FR-02: Replace "Not Available", filter < 50,000 sq.ft., correct city typos, remove meter gaps.

- FR-03: Inference via Random Forest model for GHG emissions prediction.

- FR-04: Calculate penalty: Penalty = Total Emissions x 268.

- FR-05: Interactive KPI cards and playbook recommendations via Streamlit/Plotly.

- FR-06: SQL DDL structures for normalized property dimensions and compliance alerts.

## 2.4  Non-Functional Requirements

- NFR-01 Performance: ML inference and UI recalculations under 1.0 second.

- NFR-02 Scalability: Batch processing of 50,000+ building records.

- NFR-03 Reliability: 100% deterministic financial calculations.

- NFR-04 Usability: Modern dark-mode design for executive scannability.

- NFR-05 Cross-Platform: Windows, macOS, Linux; MySQL and SQL Server.

# 3.  System Analysis & Design

System architecture, database ER design, data flow diagrams, and process workflows.

## 3.1  Problem Statement

The Challenge Raw disclosure data is often incomplete or noisy. Predicting future carbon penalties is extremely difficult. Without a predictive platform, managers risk excessive fines or overspending on retrofits.

### Five-Pillar Architecture

| Layer | Component | Key Files | Technology |
| --- | --- | --- | --- |
| 1. Data Ingestion | ETL Pipeline | Clean_Data_Pipeline.py | Python, Pandas |
| 2. Relational DB | Normalized 3NF Schema | carbon_heist_schema_*.sql | MySQL, SQL Server |
| 3. Machine Learning | Prediction Engine | train_ll97_model.py, .joblib | Scikit-Learn |
| 4. Presentation | Executive Dashboard | app.py | Streamlit, Plotly |
| 5. Domain Knowledge | Financial Playbooks | Co2 Project.xlsx | Excel Modeling |

## 3.2  Database Design & ER Diagram

The schema follows Third Normal Form (3NF) to eliminate redundancy:

| Entity | Primary Key | Key Attributes | Relationships |
| --- | --- | --- | --- |
| CITIES | city_id | city_name (UNIQUE) | Referenced by BOROUGHS, PROPERTIES |
| BOROUGHS | borough_id | borough_name (UNIQUE) | FK: city_id → CITIES |
| PROPERTY_TYPES | property_type_id | property_type_name | Referenced by PROPERTIES |
| PROPERTIES | property_id | property_name, year_built, gfa | FK: borough_id, type_id, city_id |
| ENERGY_METRICS | energy_metric_id | energy_star_score, site_eui | FK: property_id |
| EMISSION_METRICS | emission_metric_id | total_ghg_emissions | FK: property_id |
| LL97_PENALTIES | penalty_id | base_penalty, penalty_per_ft2 | FK: property_id |
| PROPERTY_FUEL_USAGE | fuel_usage_id | fuel_type, consumption_kbtu | FK: property_id |
| PROPERTY_ALERTS | alert_id | alert_type, description | FK: property_id |

## 3.3  Data Flow & System Behavior

| External Entity | Direction | Data Flow | Component |
| --- | --- | --- | --- |
| NYC Open Data Portal | INPUT | Raw Energy Benchmarking Records | Data Ingestion |
| Asset Manager | INPUT | Building Parameters & Sliders | Streamlit UI |
| System | OUTPUT | Projected Emissions & LL97 Penalties | ML + Financial Engine |
| System | OUTPUT | Decarbonization Playbook & ROI | Presentation UI |

### ETL Cleaning Workflow

| Step | Activity | Description | Data Impact |
| --- | --- | --- | --- |
| 1 | Load Raw Data | Read LL84 Excel Spreadsheet | Full dataset loaded |
| 2 | Replace Nulls | "Not Available" → NaN | No row reduction |
| 3 | Filter Status | Remove test properties | Minor reduction |
| 4 | Filter GFA | Retain ≥ 50,000 sq.ft. | Significant filtering |
| 5 | Normalize City | Fix typos; enforce NYC only | Non-NYC removed |
| 6 | Filter Alerts | Drop meter gap records | Moderate filtering |
| 7 | Filter Outliers | Drop $/ft² > $1,700 | Minor reduction |
| 8 | Deduplicate | Remove duplicate IDs | Minor reduction |
| 9 | Export | Save 11,639 clean records | Final dataset |

# 4.  Implementation, Coding Standards & Version Control

Coding conventions, modular structure, security practices, and version control.

## 4.1  Coding Standards

### Python (PEP 8)

- Variables & Functions: snake_case for all variables, functions, and modules.

- Classes: PascalCase for class definitions.

- Constants: UPPER_CASE_WITH_UNDERSCORES for design tokens and thresholds.

- Docstrings: All core functions include explicit input/output documentation.

### SQL

- Keywords: UPPERCASE (CREATE TABLE, PRIMARY KEY, FOREIGN KEY).

- Table Names: Plural uppercase nouns (PROPERTIES, EMISSION_METRICS).

- Column Names: Lowercase snake_case with unit suffixes (site_eui_kbtu_ft2).

## 4.2  Modular Code & Reusability

| Directory | Purpose | Key Files |
| --- | --- | --- |
| application/ | Presentation Layer | app.py, input.xlsx, results.csv |
| data/ | Data Engineering & ETL | Clean_Data_Pipeline.py, sample_nyc_energy.xlsx |
| database/ | Persistence & DDL | carbon_heist_schema_mysql.sql, _mssql.sql, ERD |
| models/ | AI & Prediction | train_ll97_model.py, ll97_playground.py, .joblib files |
| Excel Project/ | Financial Domain | Co2 Project.xlsx (13 sheets) |
| docs/ | Documentation | 6 Markdown files + Word document |

## 4.3  Security & Error Handling

- Data Validation: Inputs wrapped in type coercion (float(), pd.to_numeric(errors="coerce")).

- Outlier Guardrails: Domain guardrails (EUI < 2000, GFA > 0) prevent bad predictions.

- SQL Injection: Parameterized schema definitions, no string concatenation.

## 4.4  Version Control Strategy

| Configuration | Details |
| --- | --- |
| Platform | GitHub |
| Repository | github.com/ahmedadelamin/carbon-heist-mitigation |
| Primary Branch | main (production-ready) |
| Commit Convention | Meaningful atomic messages per feature update |
| Strategy | Single main branch with descriptive commits |

# 5.  Testing & Quality Assurance

Comprehensive test plan, automated validation, and bug resolution history.

## 5.1  Test Plan & Scenarios

| ID | Category | Scenario | Expected | Actual | Status |
| --- | --- | --- | --- | --- | --- |
| TC-01 | Data Eng. | Ingest 11,000+ raw records | "Not Available"→NaN | All records parsed | PASS |
| TC-02 | Data Eng. | GFA ≥ 50,000 filter | LL97-subject only | 11,639 retained | PASS |
| TC-03 | Data Eng. | Borough normalization | 0 invalid addresses | 0 invalid found | PASS |
| TC-04 | ML | Random Forest (80/20) | R²≥75%, MAE≤250 | R²=81.65%, MAE=213 | PASS |
| TC-05 | ML | Filter parity | Both: EUI < 2000 | Both: 81.6% | PASS |
| TC-06 | Financial | LL97 fine calc | Emissions x 268 | Exact match | PASS |
| TC-07 | UI | Slider speed | Under 1.5s | Under 0.3s | PASS |

## 5.2  Automated Testing

Automated Data Integrity Checks 1. Assert cleaned dataset > 10,000 records. 2. Assert minimum GFA ≥ 50,000 sq.ft. 3. Assert GHG Emissions column has zero NaN values.

## 5.3  Bug Reports & Resolutions

| Bug ID | Date | Description | Root Cause | Resolution |
| --- | --- | --- | --- | --- |
| BUG-01 | 2026-06-30 | Playground: 63.8% vs 81.6%. | Outdated filter (EUI<1500 vs EUI<2000). | Synced filters; restored 81.6%. |
| BUG-02 | 2026-06-30 | SyntaxWarning: "\d" escape. | Windows backslash as regex. | Changed to POSIX forward slashes. |
| BUG-03 | 2026-07-02 | MSSQL: ON DELETE RESTRICT error. | T-SQL unsupported syntax. | Created MSSQL schema with NO ACTION. |

# 6.  User Manual, Deployment & Execution Guide

Installation instructions, execution commands, and interactive dashboard user guide.

## 6.1  System Requirements

| Requirement | Specification |
| --- | --- |
| Operating System | Windows 10/11, macOS 11+, or Linux (Ubuntu 20.04+) |
| Python | Python 3.10+ |
| RAM | 4 GB minimum (8 GB recommended) |
| Disk Space | 500 MB free |
| Libraries | pandas, numpy, scikit-learn, openpyxl, streamlit, plotly, joblib, fpdf2 |

## 6.2  Installation Steps

Step 1: Clone Repository git clone https://github.com/ahmedadelamin/carbon-heist-mitigation.git → cd carbon-heist-mitigation

Step 2: Install Dependencies pip install pandas numpy scikit-learn openpyxl streamlit plotly joblib fpdf2

## 6.3  Execution Guide

| Option | Command | Description |
| --- | --- | --- |
| A: Dashboard | cd application && streamlit run app.py | Launch Streamlit at localhost:8501 |
| B: AI Playground | cd models && python ll97_playground.py | Test building archetypes in terminal |
| C: Data Cleaning | cd data && python Clean_Data_Pipeline.py | Regenerate clean dataset |

## 6.4  End User Manual

- Step 1 – Configure: Use sidebar to select Borough, Property Type, Year Built, and GFA.

- Step 2 – Review KPIs: Check Predicted Emissions (MT CO2e), Carbon Liability ($/sqft), Peer Gap.

- Step 3 – Simulate: Model HVAC, insulation, and electrification upgrades for penalty savings.

## 6.5  Database Initialization

| Database Engine | Schema File |
| --- | --- |
| MySQL / PostgreSQL | database/carbon_heist_schema_mysql.sql |
| Microsoft SQL Server | database/carbon_heist_schema_mssql.sql |

End of Document

Carbon Heist Mitigation Platform  |  v1.0  |  July 2026

github.com/ahmedadelamin/carbon-heist-mitigation